Wardle Editorial Operating System (WEOS)

Documentation Completion and Control Plan

WEOS-GOV-PLAN-001 | Version 0.2 | Draft for approval

# 1. Purpose

The WEOS Documentation Completion and Control Plan defines how the Wardle Editorial Operating System documentation will be completed, reviewed, approved, maintained, and connected to implementation.

The plan will:

• complete missing Architecture and Canon documents;

• resolve inconsistencies and terminology drift;

• establish institutional editorial governance;

• translate principles into implementable specifications;

• create a controlled and auditable documentation baseline.

# 2. Documentation Authority

Conflicts should be resolved according to this order:

WEOS Foundational Principles

↓

WEOS Architecture

↓

Wardle Editorial Canon

↓

Institutional Governance Standards

↓

Implementation Specifications

↓

Standard Operating Procedures

↓

User Interface Guidance

↓

Existing Software Behaviour

Where software conflicts with an approved higher-level document, the software behaviour should be recorded as an implementation divergence.

# 3. Controlled Status Model

Controlled documents may be:

• Proposed;

• Draft;

• In Review;

• Revision Required;

• Approved;

• Effective;

• Superseded;

• Withdrawn;

• Archived.

Approval and effectiveness remain separate.

# 4. Current Architecture Register

The controlled Architecture sequence is:

• WEOS-ARCH-001 - Vision and Editorial Philosophy;

• WEOS-ARCH-002 - Editorial Domain Model;

• WEOS-ARCH-003 - Editorial Capabilities;

• WEOS-ARCH-004 - Knowledge Evolution and Editorial Lifecycles;

• WEOS-ARCH-005 - Knowledge Production and Editorial Intelligence;

• WEOS-ARCH-006 - Editorial Intelligence and Decision Architecture;

• WEOS-ARCH-007 - Editorial Workspace Architecture;

• WEOS-ARCH-008 - Institutional Editorial Governance;

• WEOS-ARCH-009 - Evolution of the Editorial Knowledge Ecosystem.

# 5. Current Canon Register

The controlled Canon sequence is:

• WEOS-CANON-001 - Canon Foundations;

• WEOS-CANON-002 - Diagnosis Governance;

• WEOS-CANON-003 - Clinical Case Standards;

• WEOS-CANON-004 - Diagnosis Education Standards;

• WEOS-CANON-005 - Knowledge and Reasoning Governance;

• WEOS-CANON-006 - AI Draft Standards;

• WEOS-CANON-007 - Governance Record Standards.

The Canon sequence is now structurally complete. Parts IV and VII remain draft standards requiring formal review and approval.

# 6. Required Governance Standards

The following controlled standards should be created:

• Editorial Roles and Authority Standard;

• Evidence and Reference Governance Standard;

• Publication and Change-Control Standard;

• Editorial Conflict, Appeal, and Adjudication Standard;

• Editorial Portfolio Operations Standard;

• Editorial Quality Measurement Standard;

• Maintenance and Revalidation Standard;

• Documentation Control Standard.

# 7. Required Implementation Specifications

The following implementation specifications should translate Canon requirements into executable behaviour:

• Canonical Artifact Catalogue;

• Lifecycle Transition Specification;

• Editorial Action and Decision Catalogue;

• Roles and Permission Matrix;

• Readiness and Publication Blocker Specification;

• Versioning, Supersession, and Concurrency Specification;

• Audit Event and Governance History Specification;

• API and Integration Contract;

• Migration and Backfill Plan;

• Acceptance and Conformance Test Catalogue;

• Current-to-Canonical Implementation Mapping.

# 8. Priority Terminology Decisions

The documentation baseline should adopt:

• Learning Goal as the canonical term, with teaching objective retained as a legacy synonym;

• Educational Framework as the conceptual umbrella;

• Editorial Brief as the governed diagnosis-level specification of intent;

• Educational Scaffold as the approved production foundation;

• acceptance of an AI Draft as distinct from controlled application;

• approval as applicable to the resulting governed artifact version;

• readiness as a computed and explainable assessment;

• knowledge relationship as a category containing artifact-specific relationship types.

# 9. Delivery Workstreams

## 9.1 Structural Completion

Complete missing documents, authoritative names, manifest, and sequence.

## 9.2 Semantic Alignment

Create glossary, terminology crosswalk, lifecycle crosswalk, contradiction log, and decision register.

## 9.3 Institutional Governance

Define authority, evidence, publication, conflict management, and adjudication.

## 9.4 Operational Governance

Define assignments, prioritisation, maintenance, service expectations, and quality measurement.

## 9.5 Implementation Translation

Define artifacts, transitions, permissions, blockers, events, migrations, and tests.

## 9.6 Baseline Verification

Complete traceability, divergence review, conformance review, and baseline approval.

# 10. Completion Gates

## Gate 1 - Controlled Source Set

Every existing document has one authoritative identity, version, status, and source file.

## Gate 2 - Structural Completeness

All nine Architecture and seven Canon parts exist.

## Gate 3 - Semantic Consistency

Material terms and lifecycle concepts possess approved canonical meanings.

## Gate 4 - Institutional Governability

Every high-impact action has defined authority, review, evidence, publication, and exception controls.

## Gate 5 - Implementation Readiness

Critical normative requirements map to system behaviour and tests.

## Gate 6 - Baseline Approval

The complete set receives documented approval and becomes effective.

# 11. Definition of Completeness

WEOS documentation will be complete when:

• all Architecture and Canon parts are approved;

• every governed artifact has a purpose, identity, lifecycle, and standard;

• every material transition has preconditions and authority;

• every decision has a governance record;

• evidence and publication requirements are defined;

• terminology conflicts are resolved;

• readiness and blockers are explainable;

• every critical requirement is traceable to implementation and testing;

• implementation divergences are recorded;

• the full set has baseline approval.

Completeness does not mean every future capability has been designed.

It means that current and planned work can evolve through a coherent, controlled foundation.

# 12. Immediate Next Actions

• Review and approve Canon Part IV - Diagnosis Education Standards.

• Create the authoritative glossary and lifecycle crosswalk.

• Draft the Evidence and Reference Governance Standard.

• Draft the Publication and Change-Control Standard.

• Create the Canonical Artifact Catalogue.

• Create lifecycle transition and permission matrices.

• Build the requirements traceability matrix.

• Map current implementation divergences.

# 13. Document Control

Every controlled document should preserve:

• document ID;

• title;

• version;

• status;

• owner;

• approvers;

• effective date;

• review date;

• change history;

• supersession relationship;

• implementation alignment status.

Material changes require formal review and version increment.

Foundational changes require baseline-level approval.

# Closing Principle

The Architecture explains what WEOS is.

The Canon defines what its artifacts mean.

Governance Standards define who may make decisions.

Operational Standards define how work is performed.

Implementation Specifications define how rules are enforced.

Conformance Tests prove that implementation respects the Canon.

Document control preserves that authority over time.